## Slide 1: Defining the project role and organizational types
Functional and executives role
Organizational types
Pavel Adámek
Project management

## Slide 2
Outline of the lecture
Defining the employee´s role (manager, employee, executive) and planning agent (project champions)
Organizational structure types
Project management office

## Slide 3
Defining the Functional manger´s role
Assuming that the project and functional managers are not the same person, we can identify a specific role for the functional manager.
There are three elements to this role:
The functional manager has the responsibility to define how the task will be done and where the task will be done (i.e., the technical criteria).
The functional manager has the responsibility to provide sufficient resources to accomplish the objective within the project’s constraints (i.e., who will get the job done).
The functional manager has the responsibility for the deliverable.

## Slide 4
Defining the Functional manger´s role
The project manager has the right to request specific staff, but the final appointments rest with line managers. It helps if project managers understand the line manager’s problems:
Unlimited work requests (especially during competitive bidding)
Predetermined deadlines
All requests having a high priority
Limited number of resources
Limited availability of resources
Unscheduled changes in the project plan
Unpredicted lack of progress
Unplanned absence of resources
Unplanned breakdown of resources
Unplanned loss of resources
Unplanned turnover of personnel

## Slide 5
Defining the Functional manger´s role
Project management is designed to have shared authority and responsibility between the project and line managers.
Project managers plan, monitor, and control the project, whereas functional managers perform the work.
For organization – synergy from connection to vertical and horizontal work realationship. Usefull project structure to fullfill companies goals.
Have to be clear with responsibility of project manager and line managers.

## Slide 6
Defining the Functional manger´s role
Shared responsibility
The project and line managers are the same person.
This situation, which happens more often than not, creates a conflict of interest.
Source: Kerzner, H. 2017. Project Management

## Slide 7
Defining the Functional manger´s role
Shared responsibility
The relationship between project and line managers is not always in balance and thus, of course, has a bearing on who exerts more influence over the assigned Functional employees.
Source: Kerzner, H. 2017. Project Management

## Slide 8
Defining the employee´s role
We need to describe the Functional and executiveemployee´s role
Once the line managers commit to the deliverables, it is the responsibility of the assigned functional employees to achieve the functional deliverables.
In most organizations, the assigned employees report on a “solid” line to their Functional manager, even though they may be working on several projects simultaneously.
The employees are usually a “dotted” line to the project but solid to their function. This places the employees in the often awkward position of reporting to multiple individuals.

## Slide 9
Defining the employee´s role
The functional employee is expected to accomplish the following activities when assigned to projects:
Accept responsibility for accomplishing the assigned deliverables within the project’s constraints
Complete the work at the earliest possible time
Periodically inform both the project and line manager of the project’s status
Bring problems to the surface quickly for resolution
Share information with the rest of the project team

## Slide 10
Defining the employee´s role
In a project environment there are new expectations of and for the executives, as well as a
new interfacing role. Executives are expected to interface a project as follows:
In project planning and objective-setting
In conflict resolution
In priority-setting
As project sponsor

## Slide 11
Defining the employee´s role
Working with executives
Executives are expected to interface with projects very closely at project initiation and planning, but to remain at a distance during execution unless needed for priority-setting and conflict resolution.
One reason why executives “meddle” during project execution is that they are not getting accurate information from the project manager as to project status.
Source: Kerzner, H. 2017. Project Management

## Slide 12
Defining the employee´s role
The critical node in project management is the project manager–line manager interface.
At this interface, the project and line managers must view each other as equals and be willing to share authority, responsibility, and accountability.
In excellently managed companies, project managers do not negotiate for resources but simply ask for the line manager’s commitment to executing his portion of the work within time, cost, and performance.
Therefore, in excellent companies, it should not matter who the line manager assigns as long as the line manager lives up to his commitments.

## Slide 13
The project manager as the planning agent
The major responsibility of the project manager is planning.
If project planning is performed correctly, then it is conceivable that the project manager will work himself out of a job because the project can run itself. This rarely happens, however.
Few projects are ever completed without some conflict or trade-offs for the project manager to resolve.
As the architect of the project plan, the project manager must provide:
  Complete task definitions
  Resource requirement definitions (possibly skill levels)
  Major timetable milestones
  Definition of end-item quality and reliability requirements
  The basis for performance measurement

## Slide 14
The project manager as the planning agent
These factors, if properly established, result in:
Assurance that functional units will understand their total responsibilities toward achieving project needs.
Assurance that problems resulting from scheduling and allocation of critical Resources are known beforehand.
Early identification of problems that may jeopardize successful project completion so that effective corrective action and replanning can be taken to prevent or resolve the problems.
Project managers are responsible for project administration and, therefore, must have the right to establish their own policies, procedures, rules, guidelines, and directives— provided these policies, guidelines, and so on, conform to overall company policy.

## Slide 15
The project manager as the planning agent
Project managers cannot make any promises to a functional employee concerning:
Promotion
Grade
Salary
Bonus
Overtime
Responsibility
Future work assignments
´Improper project administrative planning can create a situation that requires:
A continuous revision and/or establishment of company and/or project policies, procedures, and directives
A continuous shifting in organizational responsibility and possible unnecessary restructuring
A need for staff to acquire new knowledge and skills

## Slide 16
Project champions
Corporations encourage employees to think up new ideas that, if approved by the corporation, will generate monetary and nonmonetary rewards for the idea generator.
The project champions may become so attached to the technical side of the project that they become derelict in their administrative responsibilities.
Perhaps the project champion might function best as a project engineer rather than the project manager.
The selection of the “proper” project manager should be based on all facets of the project.

## Slide 17
Project champions
Project managers versus project chapions
Corporations encourage employees to think up new ideas that, if approved by the corporation, will generate monetary and nonmonetary rewards for the idea generator.
One such reward is naming the individual the “project champion.”
Source: Kerzner, H. 2017. Project Management

## Slide 18
Organizational structure types
Determination of the appropriate organizational structure type is a result of the study of tradeoffs between two key variables.
The variables are the organizational structure types available for use and how to optimize them for a given organization.
There is not a one-size-fits-all structure for any given organization.
The final structure for a given organization is unique due to the numerous variables to be considered

## Slide 19
Organizational structure types
Each organization considers numerous factors for inclusion in its organizational structure.
Factors to consider in selecting an organizational structure include but are not limited to:
Degree of alignment with organizational objectives,
Specialization capabilities,
Span of control, efficiency, and effectiveness,
Clear path for escalation of decisions,
Clear line and scope of authority,
Delegation capabilities,
Accountability assignment,
Responsibility assignment,
Adaptability of design,
Simplicity of design,
Efficiency of performance,
Cost considerations,
Physical locations (e.g., colocated, regional, and virtual), and
Clear communication (e.g., policies, status of work, and organization’s vision).

## Slide 20
Organizational structure types
Influence of Organizational Structures on projects
Each factor may carry a different level of importance in the final analysis.
The combination of the factor, its value, and relative importance provides the organization’s decision makers with the right information for inclusion in the analysis.
Source. PMBOK Guide

## Slide 21
Project management office
Project management office (PMO) is an organizational structure that standardizes the project-related governance processes and facilitates the sharing of resources, methodologies, tools, and techniques.
The responsibilities of a PMO can range from providing project management support functions to the direct management of one or more projects.
Each type varies in the degree of control and influence it has on projects within the organization, such as:
  Supportive. Supportive PMOs provide a consultative role to projects by supplying templates, best practices, training, access to information, and lessons learned from other projects. This type of PMO serves as a project repository. The degree of control provided by the PMO is low.
  Controlling. Controlling PMOs provide support and require compliance through various means. The degree of control provided by the PMO is moderate
  Directive. Directive PMOs take control of the projects by directly managing the projects. Project managers are assigned by and report to the PMO. The degree of control provided by the PMO is high.

## Slide 22
Project management office
A PMO may have the authority to act as an integral stakeholder and a key decision maker throughout the life of each project in order to keep it aligned with the business objectives. The PMO may:
Make recommendations,
Lead knowledge transfer,
Terminate projects, and
Take other actions, as required.

## Slide 23
Project management office
A primary function of a PMO is to support project managers in a variety of ways, which may include but are not limited to:
Managing shared resources across all projects administered by the PMO;
Identifying and developing project management methodology, best practices, and standards;
Coaching, mentoring, training, and oversight;
Monitoring compliance with project management standards, policies, procedures, and templates by means of project audits;
Developing and managing project policies, procedures, templates, and other shared documentation (Organizational process assets); and
Coordinating communication across projects.

## Slide 24
Traditional organization
The traditional management structure has survived for more than two centuries.
However, recent business developments, such as the rapid rate of change in technology and increased stockholder demands, have created strains on existing organizational forms. Fifty years ago companies could survive with only one or two product lines.
However, with the passing of time, companies found that survival depended on multiple product lines (i.e., diversification) and vigorous integration of technology into the existing organization.
As organizations grew and matured, managers found that company activities were not being integrated effectively, and that new conflicts were arising in the well-established formal and informal channels.
Managers began searching for more innovative organizational forms that would alleviate these problems.
Source: Kerzner, H. 2017. Project Management

## Slide 25
Developing work integration position
As companies grew in size, more emphasis was placed on multiple ongoing programs with high-technology requirements.
Organizational pitfalls soon appeared, especially in the integration of the flow of work.
As management discovered that the critical point in any program is the interface between functional units, the new theories of “interface management” developed.
Because of the interfacing problems, management began searching for innovative methods to coordinate the flow of work between functional units without modification to the existing organizational structure. This coordination was achieved through several integrating mechanisms:
  Rules and procedures
  Planning processes
  Hierarchical referral
  Direct contact

## Slide 26
Developing work integration position
Another means of reducing conflicts and minimizing the need for communication was detailed planning.
Functional representation would be present at all planning, scheduling, and budget meetings.
This method worked best for nonrepetitive tasks and projects.
The continuous conflicts and struggle for power between the functional units consistently required that upper-level personnel resolve those problems resulting from situations that were either nonroutine or unpredictable and for which no policies or procedures existed.

## Slide 27
Developing work integration position
When the activities required efforts that crossed more than one functional boundary, conflicts arose.
The project leader in one department did not have the authority to coordinate activities in any other department.
Furthermore, the creation of this new position caused internal conflicts within each department.
As a result, many employees refused to become dedicated to project management and were anxious to return to their “secure” jobs. Quite often, especially when cross-functional integration was required, the division manager was forced to act as the project manager.
For this probles – new departmental project management structure was developed. This Organizational form works in this case because:
The other department managers know that they may have to supply the project leader on the next activity.
There are only three functional boundaries or departments involved.
Source: Kerzner, H. 2017. Project Management

## Slide 28
Developing work integration position
The next step in the evolution of project management was the task force concept. The rationale behind the task force concept was that integration could be achieved if each Functional unit placed a representative on the task force.
Development of the task force concept was a giant step toward conflict resolution:
Work was being accomplished on time, schedules were being maintained, and costs were usually within budget.
But integration and coordination were still problems because there were no specified authority relationships or individuals to oversee the entire project through completion. Attempts were made to overcome this by placing various people in charge of the task force: Functional managers, division heads, and even upper-level management had opportunities to direct task forces.
However, without formal project authority relationships, task force members remained loyal to their functional organizations, and when conflicts came about between the project and functional organization, the project always suffered.

## Slide 29
Developing work integration position
The next step in the evolution of work integration was the establishment of liaison departments, particularly in engineering divisions that perform multiple projects involving a high level of technology.
The purpose of the liaison department was to handle transactions between functional units within the (engineering) division.
The liaison personnel received their authority through the division head.
Source: Kerzner, H. 2017. Project Management

## Slide 30
Line-staff organization (project coordinator)
It soon became obvious that control of a project must be given to personnel whose first loyalty is directed toward the completion of the project. Thus the project management position must not be controlled by the functional manage.
Although this second situation did occur during the early stages of matrix project management, it did not last because:
  Upper-level management was not ready to cope with the problems arising from shared authority.
  Upper-level management was reluctant to relinquish any of its power and authority to project managers.
  Line–staff project managers who reported to a division head did not have any authority or control over those portions of a project in other divisions; that is, the project manager in the engineering division could not direct activities in the manufacturing division.
Source: Kerzner, H. 2017. Project Management

## Slide 31
Pure product (pojectized) organization
The pure product organization develops as a division within a division.
As long as there exists a continuous flow of projects, work is stable and conflicts are at a minimum.
The major advantage of this organizational flow is that one individual, the program manager, maintains complete line authority over the entire project.
Source: Kerzner, H. 2017. Project Management

## Slide 32
RECAP
Project management has matured as an outgrowth of the need to develop and produce complex and/or large projects in the shortest possible time, within anticipated cost, with required reliability and performance, and (when applicable) to realize a profit.
Granted that organization’s have become so complex that traditional organizational structures and relationships no longer allow for effective management.
Generally speaking, the project management approach can be effectively applied to a onetime undertaking that is:
  Definable in terms of a specific goal
  Infrequent, unique, or unfamiliar to the present organization
  Complex with respect to interdependence of detailed tasks
  Critical to the company
The basic factors that influence the selection of a project organizational form are:
Project size, Project length, Experience with project management organization, Philosophy and visibility of upper-level management, Project location, Available Resources, Unique aspects of the project.